iQOO HACKATHON 2026  ·  CHENNAI CITY BATTLE

FrameDoctor

On-device performance doctor for the iQOO 15

Track: Developer Tools    ·    Format: 30-hour phone-first battle    ·    Dates: 12–13 Sep 2026    ·    Demo must run on the iQOO 15

This document is the only plan. If a feature is not in here, we do not build it.

# 1. One-page brief

FrameDoctor turns the loaner iQOO 15 into a lab. You run a real, heavy screen on the phone. The phone records frame time, thermal state and battery. A local open-source model writes a human report: what throttled, when, what to try. Office Kit drops that report onto the laptop.

Gemini cannot do this. DocMaster cannot do this. Android Studio is banned in Red Light. The device under test is the product.

Sunday promise 40 seconds of a heavy screen → live overlay “thermal / jank at 0:28” → Generate report → file appears on the laptop via Office Kit. Airplane-mode optional but preferred for the model step.

# 2. Registration copy (paste this)

Track: Developer Tools

Name: FrameDoctor

One-liner: An on-device performance doctor. The iQOO 15 records frame time, thermals and battery while a real screen runs; a local open-source model explains what throttled; Office Kit ships a report to the laptop.

Problem: Campus and junior Android teams ship janky apps because profilers live on a laptop they do not have in the lab, the bus, or Red Light. Cloud “AI debug” apps never see this SoC.

Why the iQOO 15 is required: The phone is the device under test. Snapdragon NPU runs the explainer offline. Display, thermal and battery sensors are the dataset. Office Kit is the export bus. This is not a website.

30-hour scope: One instrumented demo APK + on-device analysis + Office Kit export. No root. No cloud in the core loop. No “profile any installed game.”

User: Student Android / game teams and anyone who ships UI on this class of hardware.

# 3. Tech stack — lock this, do not debate on Saturday

## 3.1 What we use

| Layer | Choice | Why | Do not use |
| --- | --- | --- | --- |
| Language | Kotlin 2.x | Android default, less Java boilerplate | Flutter / RN for v1 |
| UI | Jetpack Compose + Material 3 | Fast to draw overlays and charts | XML unless forced |
| Min / target SDK | 26 / 35 | Thermal APIs + modern battery | Legacy Views |
| Build | Android Studio + Gradle KTS | Standard | KMP |
| Charts | Vico or simple Canvas | Frame-time polyline on device | MPAndroidChart if it fights Compose |
| Perf capture | Choreographer.FrameCallback + SystemClock | Works in our own APK, no root | dumpsys, systrace, Simpleperf |
| Thermal | PowerManager + android.os.PowerManager.getCurrentThermalStatus() | Public API on stock OS | Hidden / vendor thermals |
| Battery | BatteryManager (current, charge, temp if exposed) | Public API | Root fuel-gauge |
| On-device LLM | MediaPipe LLM Inference or llama.cpp Android / ExecuTorch + Qwen2.5-0.5B or Gemma 2 2B IT Q4 | Fits RAM, offline | Cloud OpenAI as the core |
| Fallback NLP | Template report if model is late | Never ship a blank screen | Waiting 20 min for a 7B |
| Export | Markdown + optional PDF (iText / plain .md) | Office Kit file drop | Fancy dashboards |
| Office Kit | Manual file transfer + Super Clipboard as designed by vivo | Scored by HackTracker | Fake “SDK” that does not exist |
| Voice (stretch) | ML Kit / SpeechRecognizer or Whisper-tiny TFLite | 15% phone-use score | Cloud STT |
| Camera (stretch) | CameraX still of a second screen / Logcat | Only if core loop is green | AR |

## 3.2 Model decision tree

- Saturday morning: try MediaPipe LLM Inference with a ≤2B Q4 model already downloaded to the team laptop.

- If MediaPipe is ugly on OriginOS: llama.cpp Android (termux is not the demo; wrap JNI or use a known Android port).

- If neither loads by Saturday 18:00: freeze TEMPLATE MODE. Report is rule-based from the traces. Still a product. Still demos. Model becomes a stretch.

- Never block the overlay or the export on the model.

## 3.3 Repo layout

app/src/main/java/com/framedoctor/

- ui/ — Home, StressScreen, Overlay, ReportScreen

- capture/ — FrameSampler, ThermalSampler, BatterySampler, SessionStore

- analyze/ — TraceAnalyzer (jank spikes, throttle windows) + LlmExplainer

- export/ — MarkdownWriter, FileDropHelper

- demo/ — StressWorkload (blur + list + particles so the phone actually works)

assets/models/ — the GGUF / task file. Preload on the phone at check-in.

# 4. Architecture

One session object. Nothing else.

StressScreen runs → FrameSampler records vsync deltas → ThermalSampler + BatterySampler poll every 1s → SessionStore holds arrays → user taps Stop → TraceAnalyzer computes: jank%, p95 frame ms, thermal timeline, battery drop, first throttle timestamp → LlmExplainer gets a 400-token JSON summary of those numbers (not raw 10k samples) → ReportScreen shows overlay + text → Export writes framedoctor-report.md to Downloads / Documents → human uses Office Kit to push that file to the laptop.

### Hard rules

- We only instrument OUR app. No other-app profiling. No root. No ADB required in the demo.

- The model never sees raw frame arrays. It sees 8–12 numbers and 3 event labels.

- Every screen works with the model missing.

- Core loop works in Red Light with zero laptop.

# 5. Product scope

## 5.1 Must ship (P0)

- Home: Start session / Last report.

- StressScreen: heavy Compose list + blur + animation so jank and heat are real.

- Live overlay: current FPS, last frame ms, thermal enum, battery %.

- Stop → analysis card: duration, avg/p95 frame, jank count, thermal peak, battery delta, first hitch timestamp.

- Report text: 6–10 lines, either model or template.

- Export .md with those numbers + 3 recommendations.

- Airplane-mode badge if offline.

- Office Kit drop rehearsed until it is boring.

## 5.2 Should ship (P1) if P0 is green by Sunday 09:00

- Voice: “what happened at 28 seconds?” answered from the session JSON.

- Tiny frame-time sparkline on the report.

- Copy report to clipboard (Super Clipboard path).

## 5.3 Will not build

- Profile any Play Store game

- Accounts, cloud sync, website

- Root, Magisk, dumpsys

- Full Android Studio replacement

- Team chat, leaderboards, history beyond last 3 sessions

# 6. Data contract

This JSON is what the model and the template both consume. Freeze it.

session_id, duration_s, avg_frame_ms, p95_frame_ms, jank_frames, total_frames, start_thermal, peak_thermal, first_throttle_s | null, battery_start_pct, battery_end_pct, notes[] { t_s, type: jank|thermal|battery, detail }

Thermal enum we display: NONE / LIGHT / MODERATE / SEVERE / CRITICAL / EMERGENCY — map from PowerManager constants. If a constant is missing on the build, show the int and our label.

# 7. Workload so the demo is honest

The stress screen must actually tax a Snapdragon 8 Elite class chip enough to move the graphs. Otherwise the report is “everything is fine” and the pitch dies.

- Lazy column of 200 image-sized cards with animated gradients.

- A full-screen blur or extra offscreen layer toggled on.

- Optional 10s “overdraw bomb” button for the judge if the first run is too clean.

- Do not fake numbers. If the 15 is too fast, increase workload, do not lie in the overlay.

# 8. Office Kit — how we farm the 10%

There is no public Office Kit SDK. We use the product vivo already shipped.

- Save report to the folder Office Kit can see (Documents / Download).

- On Green Light: drag the file phone → PC in Office Kit. Do this three times in the session so HackTracker sees transfers.

- Also copy the summary to clipboard and paste on the PC (Super Clipboard).

- Optional: start the note on phone, handoff to PC if Notes sync is available on the loaner.

- Practice this on a personal vivo/iQOO if anyone has one. If not, watch the official Office Kit videos before Saturday and do it first thing after device handover.

# 9. Scoring map — build to the rubric

| Official bucket | Weight | How FrameDoctor takes it |
| --- | --- | --- |
| End product quality | 30% | Overlay + report + file on laptop. One loop that cannot fail mid-pitch. |
| Novelty + impact | 20% | Device-under-test is the product. Campus teams actually need this in Red Light. |
| Creative phone use | 15% | Display timing + thermal + battery + NPU. Voice/camera only as P1. |
| Technical depth | 15% | Real traces, not a chatbot. Show the JSON + the chart. |
| Office Kit usage | 10% | File drop + clipboard, repeated. |
| Demo / pitch | 10% | 90-second script in section 12. No slides needed. |

# 10. Team roles (max 3)

| Seat | Owns | Saturday job | Sunday job |
| --- | --- | --- | --- |
| Android A | UI, StressScreen, overlay, export file | P0 screens compiling on laptop then phone | Polish + demo device |
| Android / systems B | Samplers, analyzer, session JSON | Numbers look true on device | Stand next to A during pitch |
| ML + pitch C | Model bring-up, prompt, template fallback, Office Kit drill, script | Model or template locked by 18:00 Sat | Talks. Never codes new features after 10:00 Sun |

If you are two people: A+B merge, C still exists. Someone must only pitch.

# 11. Clock — hour by hour

## This week, before 12 Sep

- Submit the registration paragraph in section 2.

- Create the GitHub repo and empty Compose app. Run it on any Android phone.

- Download a ≤2B Q4 model and test MediaPipe LLM Inference on that phone.

- Install Office Kit on a laptop from pc.vivoglobal.com and pair any vivo/iQOO if you have one.

- Write the template report function. It must run with zero ML.

- Pack: USB-C cable, power bank, HDMI dongle if they allow, printed 90s script.

## Saturday 12 Sep

08:00  Check-in, take the iQOO 15, enable developer options, stay silent, copy the APK tool chain via Office Kit / cable.

11:00  Red Light starts. A: StressScreen + overlay. B: samplers writing JSON to disk. C: get the model file onto the phone, test inference once.

14:00–18:00  Wire Stop → analysis card. Template report on screen. Do not start P1.

18:00  Decision gate: model live or template-only. Freeze.

20:00  First full loop on the loaner. Record a video of it for backup.

22:00  Export path + Office Kit rehearsal × 5.

24:00  Sleep in shifts. No new features.

## Sunday 13 Sep

08:00  P1 only if P0 never crashed overnight.

10:00  Feature freeze. Only bugfixes.

11:00  Two dry-run pitches with the printed script.

Pitch  The script below. Phone in hand. Laptop already paired.

# 12. 90-second demo script

- “FrameDoctor treats the iQOO 15 as the lab, not a camera stand.”

- Show airplane mode if the model is local. If template-only, skip this and do not lie.

- Tap Start. Heavy screen runs 20–40 seconds. Point at overlay: FPS, frame ms, thermal.

- Tap Stop. Read one number out loud: “p95 frame 18 ms, first hitch at 28 seconds, thermal went to moderate.”

- Show the 6-line report. One recommendation: “cut blur during scroll” or whatever the analyzer said.

- Send to laptop via Office Kit. Turn the laptop. “Gemini cannot read this SoC. Android Studio is a desk tool. This ran on the phone.”

- Stop talking.

Do not say Agentic OS, platform, marketplace, we will add games later, root, 100% accurate profiler.

# 13. Pitch Q&A — pre-cooked

“Why not Android Studio?”  Because Red Light and every bus/lab has no desk. This is the pocket pass.

“Why not Gemini?”  Gemini never sees Choreographer or PowerManager on this chip. We do.

“Can it profile BGMI?”  Not in v1. We instrument the app under our process. Honest scope.

“Is the model required?”  No. The traces are the product. The model is the explainer.

“Privacy?”  Session never leaves the phone except the file you chose to drop.

# 14. Risks and the kill switch

| Risk | Likelihood | Kill switch |
| --- | --- | --- |
| OriginOS blocks a thermal constant | Med | Show raw int + battery temp only |
| 15 is so fast the stress screen is smooth | Med | Overdraw bomb toggle |
| Model will not load | High | Template report. Decide Sat 18:00 |
| Office Kit flaky on venue Wi-Fi | Med | USB file copy + show the attempt; keep trying clipboard |
| APK will not install on loaner | Low | Enable unknown sources / use Office Kit file + Android package installer |
| Someone builds a Gemini wrapper next to you | High | Lead with the overlay numbers, not the prose |

# 15. Pre-event checklist

- Repo builds a debug APK on a teammate phone tonight

- Template report unit-tested with a fake session JSON

- Model file on a USB drive and in cloud as backup

- Office Kit installed on the laptop you will bring

- Printed script × 3

- Team knows who talks

- Registration submitted under Developer Tools / FrameDoctor

# 16. Definition of done

We are done when all of these are true on the loaner:

- Start → 30s stress → Stop produces a card with real numbers that move if the workload changes.

- A .md file exists on the phone with those numbers.

- That file has been seen on the laptop once via Office Kit or cable.

- One person can run the 90s script without looking at a laptop.

Anything past that is extra. Extra after Sunday 10:00 is how teams lose.

# 17. Form + legal notes

- Bucket: student or working professional — do not mix.

- Team size ≤ 3.

- Do not claim medical, payments, or root.

- Name the local/open-source model in the form if you already picked one; otherwise write “quantized ≤2B local model with rule-based fallback.”

- Chennai: 12–13 Sep 2026. Submit the idea this week.

End of build bible. Build P0. Freeze early. Demo on the phone.